## Slide 1
Sprint
Daily Scrum
24 Hrs.
Sprint Cadence
Backlog Refinement
Product Backlog
Sprint Planning
Sprint Backlog
Sprint Review
Sprint Retrospective

## Slide 2
Monday
Tues/Wed/Thu
Friday
Refine product backlog first thing Monday morning.
Plan sprint:
Weekly sprint goal
Pull backlog items for the week
Daily scrum
This takes about the first hour of the day.
Refine product backlog first thing each morning.
Daily scrum
This takes about the first 15-30 mins. Of the day
Refine product backlog first thing each morning.
Daily scrum
This takes about the first 15-30 mins of the day and the last hour of the day
Sprint Review
Sprint Retrospective
Weekly Sprint

## Slide 3
Worked Well
Needs Improvement
Actions
Ideas
Retrospective Board

## Slide 4
Personas
Business Rules
NFR’s
Simple
Medium
Complex
Personal account holders
Commercial and Personal Acct Holders
All account holders
Show current statement transactions
No sorting of transactions
No indication of pending transaction
User selects statement to see transactions
User enters custom date range
User can sort by date
User can sort by date, amount, type, pending status
User is shown pending and not with status indicator
User has option to display pending or not
Connection with user must be encrypted
No minimum performance requirements
List must return within 3 second
List must return in less than .5 seconds
Complexity

## Slide 5
Effort
Value
Value/Effort Matrix
Personal account holders
Commercial and Personal Acct Holders
All account holders
Show current statement transactions
No sorting of transactions
No indication of pending transaction
User selects statement to see transactions
User enters custom date range
User can sort by date or amount
User can sort by date, amount, type, pending status
User is shown pending and not with status indicator
User has option to display pending or not

## Slide 12
Customer Jobs
Gains
Pains
Products
Gain Creators
Pain Relievers

## Slide 13
Working Well
Needs Improvement
Ideas
Actions
Simple Retrospective Board

## Slide 14
Keep
More
Stop
Less
Start
Starfish Retrospective Board

## Slide 15
Week 1
Shelly, CFO
Mary, CIO
CMO
Product Alignment
Relationship Goal
Week 2
Week 3
Digital Experience Platform
Acct Exec visits on LI and requests to connect
Acct Exec email Digital Transformation Whitepaper
Acct Exec emails research report on Digital trends
Acct Exec invites to webinar about digital exp platform
CMO attends webinar
Acct Exec introduces DXP SME via email
Acct Exec calls and asks for meeting
Social listening
Establish relationship
Cloud transformation
Modern workplace
Sustain / Leverage relationship
Mature relationship
Finance transformation
ERP Insights
Customer Success Mgr invites staff to free cloud architecture training
Acct Exec conducts monthly 1:1 meeting
Acct Exec emails research report on Cloud trends
Acct Exec calls to set up cloud envisioning session
ERP lead calls to discuss ERP plans
ERP Lead conducts ERP data insights session
ERP lead emails Whitepaper on data insights
ERP lead calls establish monthly meeting
Touchpoint Channels
Social
Email
Webinar
Phone Call
Video
Whitepaper
Meeting
Relationship Development Plan

## Slide 16
Problem Domain
Solution Domain
Empathize
Define
Ideate
Prototype
Test

## Slide 17
Say
Do
Think
Feel
What does the user say?
What does the user do?
What does the user think?
How does the user feel?
What Pains
What Gains
Who
Where
Why
Empathy Map

## Slide 18
Organic
2x2 Matrix
Very Processed
Low Cost
High Cost

## Slide 19
Why How Ladder
Why does my cat need her food in the center of the bowl?
Why do my cat’s whiskers hurt
Why does the cat need to eat?
She needs nutrition to live
Because it hurts her whiskers when eating
Because they touch the side of the bowl
Because she needs nutrition to live
She eats her food
They touch the side of the bowl
Give her a bowl that keeps the food in the center of the bowl
My cat needs a bowl that keeps her food in the center