## Slide 1
Sprint
Daily Scrum
24 Hrs.
Product Backlog
Sprint Planning
Sprint Backlog
Sprint Review
Sprint Retro-spective
Releasable Increment
Sprint Cadence
Backlog Refinement

## Slide 2
Monday
Tues-Thurs
Friday
Refine product backlog first thing Monday morning.
Plan sprint:
  Weekly sprint goal
  Pull backlog items for the week
Daily scrum
This takes about the first hour of the day.
Refine product backlog first thing in the morning.
Daily scrum
This takes about the first 15-30 mins of the day.
Refine product backlog first thing in the morning.
Daily scrum
Sprint review
Sprint retrospective
This takes about the first 15-30 mins of the day and the last hour of the day
Weekly Sprint

## Slide 3
Worked Well
Needs Improvement
Actions
Ideas
Retrospective Board

## Slide 4
Personas
Business Rules
NFR’s
Simple
Medium
Complex
Personal account holders
Commercial and Personal Acct Holders
All account holders
Show current statement transactions
No sorting of transactions
No indication of pending transaction
User selects statement to see transactions
User enters custom date range
User can sort by date
User can sort by date, amount, type, pending status
User is shown pending and not with status indicator
User has option to display pending or not
Connection with user must be encrypted
No minimum performance requirements
List must return within 3 second
List must return in less than .5 seconds
Complexity

## Slide 5
Effort
Value
Value/Effort Matrix
Personal account holders
Commercial and Personal Acct Holders
All account holders
Show current statement transactions
No sorting of transactions
No indication of pending transaction
User selects statement to see transactions
User enters custom date range
User can sort by date or amount
User can sort by date, amount, type, pending status
User is shown pending and not with status indicator
User has option to display pending or not

## Slide 12
Customer Jobs
Gains
Pains
Products
Gain Creators
Pain Relievers